| Workplan Information |  |
| --- | --- |
| Perform an initial advanced requirement analysis WBS-12 | Name of the task |
| 1405/01/28 | Start date |
| 1405/01/28 | Completion date |
| Abolfazl | Person assigned to the task |
| BusinessRequirements - W.docx UserRequirements - W.docx Functional-NonFunctional Requirement - W.docx | Deliverable(s) |
| Completed | Completion status |
| Medium | Priority* |
| Project needs.md | Resources that are needed |
| 6.5 | Estimated time |
| 7.5 | Actual time |

Task Informaion

- برای هر کدام از تسک هایمان در پروژه اين را تکمیل کنیم و در داکیومنت قرار بدیم

- مثال تکمیل شده در صفحه 23 فصل ۲ آمده است

- *Priority ratings: 1. High, 2. Medium, 3. Low

PERT formula:

weightedaverage=optimisticestimate+4*mostlikelyestimate+pessimisticestimate6

**PERT calculation:

Optimistic estimate: 3hour

Pessimistic estimate: 8 hours

Most likely estimate: 7 hours

Weighted average: 3+4×7+86 = 6.5 hours