# Task Information

| Workplan Information |  |  |  |
| --- | --- | --- | --- |
| Name of the task |  |  | Fix & update functional models |
| Start date |  |  | 1405/3/17 |
| Completion date |  |  |  |
| Person assigned to the task |  |  | Team |
| Deliverable(s) |  |  | Fixed version of UCD, Use case description, and Activity Diagrams of all the actors. |
| Completion status |  |  | Open |
| Priority* |  |  | High |
| Resources that are needed |  |  | Enterprise Architect; Group Voices; StickyNote.md files in the actor folder |
| Estimated time | Unit: | hour | 5 |
| Actual time | Unit: | hour |  |
| Related WBS number |  |  | 40 |
| Branch name |  |  | Doc/UC-fix |

موارد کلی:

- تخمین زمان ها با فرمول PERT انجام میشود.

PERT Formula:

weightedAverage=optimisticEstimate+(4×mostLikelyEstimate)+pessimisticEstimate6

| PERT calculation: |  |  |
| --- | --- | --- |
| Optimistic estimate = | 3 | hour |
| Pessimistic estimate = | 7 | hour |
| Most likely estimate = | 5 | hour |
| Weighted average ≈ | 5 | hour |

توضیحات تسک:

از نمونه مستند پروژه ترم های قبلی میشه الگو گرفت.

همه در یک شاخه کار میکنیم.

وضعیت این Task Info توسط سجاد بروزرسانی میشود