# Project WBS

| Task Number | Task Name | Duration (in weeks) | Dependency | Status |
| --- | --- | --- | --- | --- |
| 1 | Online group meeting session 1 | 1/7 |  | Complete |
| 2 | Meeting session 1documentation | 1 | 1 | Complete |
| 3 | Project Exercise one | 1/7 | 2 | Complete |
| 4 | System name determination | 4 |  | Complete |
| 5 | Requirements gathering (very simple version) | 4 |  | Complete |
| 6 | Feasibility Analysis | 2 |  | In progress |
| 7 | Brainstorming documentation | 2 | 2 | In progress |
| 8 | Make Project WBS |  |  | Complete |
| 9 | Git Lab initialization | 3/7 | 4 | Complete |
| 9.1 | Create Repository | 3/7 |  | Complete |
| 9.2 | Connect local folders to repository | 3/7 | 9.1 | Complete |
| 9.3 | Add members to the repository | 3/7 | 9.2 | Complete |
| 10 | Make Project standard |  |  | Open |
| 11 | Make team charter |  |  | Open |
| 12 | Advanced Requirements gathering (Based on teacher’s notes) |  | 5 | Open |
| 13 | Make a Gantt chart for the team |  |  | Open |