# Project WBS

| Task Number | Task Name | Address in Teacher’s notes | Duration (in weeks) | Dependency | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Online group meeting session 1 |  | 1/7 |  | Complete |
| 2 | Meeting session 1documentation |  | 1 | 1 | Complete |
| 3 | Project Exercise one |  | 1/7 | 2 | Complete |
| 4 | System name determination |  | 4 |  | Complete |
| 5 | Requirements gathering (very simple version) |  | 4 |  | Complete |
| 6 | Feasibility Analysis | CH02 P07 | 2 |  | In progress |
| 7 | Brainstorming documentation | NA | 2 | 2 | In progress |
| 8 | Make Project WBS |  | 1/7 |  | Complete |
| 9 | Git Lab initialization |  | 3/7 | 4 | Complete |
| 9.1 | Create Repository |  | 3/7 |  | Complete |
| 9.2 | Connect local folders to repository |  | 3/7 | 9.1 | Complete |
| 9.3 | Add members to the repository |  | 3/7 | 9.2 | Complete |
| 10 | Make Project standard | CH02 P85 |  |  | In progress |
| 11 | Make team charter | CH02 P82 |  |  | Open |
| 12 | Advanced Requirements gathering (Based on teacher’s notes) | CH03 P6 |  | 5 | In progress |
| 13 | Make a Gantt chart for the team | CH02 P26 |  |  | Open |
| 14 | Risk Analysis of the project | CH02 P63 |  |  | Open |
| 15 | Make System request docs | CH02 P6 |  | 3 | Open |

راهنما:

1) Resource address

- CH01 P12 : Chapter 1 page 12 of Teacher’s PDFs.

2) NA: Not Available