# Task Information

| Workplan Information |  |
| --- | --- |
| Perform Effort and Size Estimation (UCP method) | Name of the task |
| 1405/2/7 | Start date |
|  | Completion date |
| Sajad | Person assigned to the task |
| Project Size and Effort Estimation.pages; and word version | Deliverable(s) |
| Stopped | Completion status |
| high | Priority* |
| Teacher’s notes, Systems Analysis and Design by David P- P880 | Resources that are needed |
| 5 hours | Estimated time |
|  | Actual time |
| 24 | Related WBS number |

توضیحات:

- برای هر تسک در WBS براساس شماره آن، یک Task Information میسازیم تا هم در داکیومنت ها قرار بدیم، هم مدیریت بهتری داشته باشیم.

- مثال تکمیل شده در صفحه 23 فصل ۲ آمده است.

- تخمین زمان ها با فرمول PERT انجام میشود.

- ترتیب اولویت بندی در زیر آورده شده است:

Priority ratings: 1. High, 2. Medium, 3. Low

PERT formula:

weightedaverage=optimisticestimate+4*mostlikelyestimate+pessimisticestimate6

PERT calculation:

- Optimistic estimate: 3 hour

- Pessimistic estimate: 10 hours

- Most likely estimate: = 4 hours

- Weighted average: ~5 hours