# Task Information

| Workplan Information |  |  |  |
| --- | --- | --- | --- |
| Name of the task |  |  | Make sequence diagram |
| Start date |  |  | 1405/4/8 |
| Completion date |  |  |  |
| Person assigned to the task |  |  | Hamed, Sajad(if needed) |
| Deliverable(s) |  |  | Sequence diagrams for complex use-cases |
| Completion status |  |  | Open |
| Priority* |  |  | High |
| Resources that are needed |  |  | Drawio, Functional models, Teacher notes |
| Estimated time | Unit: | Hours | 3.5 |
| Actual time |  |  |  |
| Related WBS number |  |  | 49.1 |
| Branch name |  |  | Doc/SD |

موارد کلی:

- تخمین زمان ها با فرمول PERT انجام میشود.

- لطفا مسئول هر ‌Task Info، به‌روزرسانی اطلاعات آن‌را به عهده بگیرد.

- اگر برای کل تیم مشترک بود، سجاد بروزرسانی را به‌عهده می‌گیرد.

PERT Formula:

weightedAverage=optimisticEstimate+(4×mostLikelyEstimate)+pessimisticEstimate6

| PERT calculation: |  |  |
| --- | --- | --- |
| Optimistic estimate = | 3 | Hours |
| Pessimistic estimate = | 6 | Hours |
| Most likely estimate = | 3 | Hours |
| Weighted average ≈ | 3.5 | Hours |

توضیحات تسک:

درصورت نیاز به کمک، مسئله را در گروه درمیان بگذار تا بیاییم کمک.