# Task Information

| Workplan Information |  |  |  |
| --- | --- | --- | --- |
| Name of the task |  |  | Make CRC cards for the project |
| Start date |  |  | 1405/3/23 |
| Completion date |  |  |  |
| Person assigned to the task |  |  | Abolfazl |
| Deliverable(s) |  |  | CRC cards to better understand the system |
| Completion status |  |  | Open |
| Priority* |  |  | High |
| Resources that are needed |  |  | Microsoft Word, Requirements analysis, Teacher’s notes, AI (optional) |
| Estimated time | Unit: | hour(s) | 3 |
| Actual time |  |  |  |
| Related WBS number |  |  | 41.1 |
| Branch name |  |  | Doc/behavioral-models |

توضیحات

برای هر تسک در WBS براساس شماره آن، یک Task Information میسازیم تا هم در داکیومنت ها قرار بدیم، هم مدیریت بهتری داشته باشیم.

مثال تکمیل شده در صفحه 23 فصل ۲ آمده است.

تخمین زمان ها با فرمول PERT انجام میشود.

ترتیب اولویت بندی در زیر آورده شده است:

انواع اولویت بندی: ۱) زیاد | high ، ۲) متوسط |‌ medium ، ۳) کمlow |

PERT Formula:

weightedAverage=optimisticEstimate+(4×mostLikelyEstimate)+pessimisticEstimate6

| PERT calculation: |  |  |
| --- | --- | --- |
| Optimistic estimate = | 1 | hour(s) |
| Pessimistic estimate = | 5 | hour(s) |
| Most likely estimate = | 3 | hour(s) |
| Weighted average ≈ | 3 | hour(s) |