# Task Information

| # Workplan Information |  |
| --- | --- |
| # Name of the task | # Write use-case descriptions for every use-case |
| # Start date | # 1405/2/20 |
| # Completion date | 1405/3/4 |
| # Person assigned to the task | # Team |
| # Deliverable(s) | # One use-case description file for each actor explaining a use-case at it’s own page. |
| # Completion status | # In progress |
| # Priority* | # High |
| # Resources that are needed | # Teacher’s notes, Enterprise Architect, and a file in: # Knowledge/AI guides/Use case docs/Questions about division.md |
| # Estimated time | # 2 days |
| # Actual time | 15 days |
| # Related WBS number | # 28 |
| # Branch name | # Doc/UC |

توضیحات:

- برای هر تسک در WBS براساس شماره آن، یک Task Information میسازیم تا هم در داکیومنت ها قرار بدیم، هم مدیریت بهتری داشته باشیم.

- مثال تکمیل شده در صفحه 23 فصل ۲ آمده است.

- تخمین زمان ها با فرمول PERT انجام میشود.

- ترتیب اولویت بندی در زیر آورده شده است:

Priority ratings: 1. High, 2. Medium, 3. Low

PERT formula:

weightedAverage=optimisticEstimate+(4×mostLikelyEstimate)+pessimisticEstimate6

PERT calculation

- Optimistic estimate = 1 day

- Pessimistic estimate = 3 days

- Most likely estimate = 2 days

- Weighted average = 2 days