# Task Information

| # Workplan Information |  |
| --- | --- |
| # Name of the task | # Make Use-case diagrams for five actors |
| # Start date | # 1405/2/12 |
| # Completion date |  |
| # Person assigned to the task | # Team |
| # Deliverable(s) | # Folder containing 5 use-case diagrams |
| # Completion status | # InProgress |
| # Priority* | # Medium |
| # Resources that are needed | # Teacher’s notes, Sparx Enterprise Architect |
| # Estimated time | # 2 hours 15 minutes |
| # Actual time | 45 minutes until now |
| # Deadline | Monday night 1405/2/14 |
| # Related WBS number | # 25 |
| # Branch name | # Doc/UCD |

توضیحات:

- برای هر تسک در WBS براساس شماره آن، یک Task Information میسازیم تا هم در داکیومنت ها قرار بدیم، هم مدیریت بهتری داشته باشیم.

- مثال تکمیل شده در صفحه 23 فصل ۲ آمده است.

- تخمین زمان ها با فرمول PERT انجام میشود.

- ترتیب اولویت بندی در زیر آورده شده است:

Priority ratings: 1. High, 2. Medium, 3. Low

PERT formula:

weightedAverage=optimisticEstimate+(4×mostLikelyEstimate)+pessimisticEstimate6

PERT calculation

- Optimistic estimate = 1hour

- Pessimistic estimate = 4hours

- Most likely estimate = 2hours

- Weighted average ≈ 2 hours 15 minutes